Weekly Status Report

Electronic Compass Practicum Project

Team Member: Cody Gabriel

Week of 11/18/2013:

* Created BOM and ordered parts
* Finished System Design and Modeling
* Sent board files to OSH Park on 11/19/2013
* Worked on this week’s HW: Test Plan due 11/27/2013

For next week:

* Finish HW: Test Plan
* Create solder masks in EPL using laser cutter
* Order switches and 2 resistor values in their respective quantities (backordered)
* Boards should be back soon, construct systems
* Proceed with testing and debugging
* Revise all documentation
* Start presentation preparation; Power Point, etc.