Weekly Status Report

Electronic Compass Practicum Project

Team Member: Cody Gabriel

Week of 12/2/2013:

* Found needed switches at Surplus Gizmos
* PMIC was not ordered; ordered with overnight shipping, arrived Friday
* Continuity check performed on all the boards
* One board was soldered together using reflow oven
* Discovered that μC needs preprogrammed to use USB

Next week:

* Program μC to use USB, then use USB to program
* Continue troubleshooting board
* Finish project presentation
* Continue revising documentation
* Present project on Fri, Dec. 13