Weekly Status Report

Electronic Compass Practicum Project

Team Member: Cody Gabriel

Week of 11/11/2013:

* Finished write up for project schedule
* Revised and refined board layout with John
* Ensure board is ready to be sent to OSH Park, made changes advised by Andrew
* Fixed PMIC symbol with pins switched
* Added resistor to GPIO controlled switches
* Created system diagrams for System Design/Modeling, due 11/20/2013

For next week:

* Create BOM and order parts
* Finish System Design and Modeling due 11/20/2013
* Send board files to OSH Park by midnight 11/19/2013
* Look ahead to next week’s HW: Test Plan due 11/27/2013
* Find out what it takes to create a solder mask in EPL